## Slide 1
Kony to React Migration Strategy
Accelerating Modernization with Human + AI Collaboration
April 2026
1

## Slide 2
Executive Summary
"Proven migration playbook for Low, Medium, and High complexity Kony apps"
"AI-augmented approach reduces migration effort by 40-65% compared to manual rewrite"
"Every business logic path preserved — zero functional regression"
A structured, repeatable methodology that scales from 5-form apps to enterprise platforms
2

## Slide 3
Why Migrate from Kony?
Unlock your business logic from a proprietary platform
Kony (Temenos Quantum) Limitations
Vendor lock-in: proprietary UI framework
Fabric middleware dependency
Limited talent pool & community
High licensing costs
Declining ecosystem investment
Target: React + PostgreSQL
Open-source, zero licensing cost
Massive talent pool worldwide
Modern tooling & DevOps ecosystem
Component-based architecture
Vibrant community & long-term support
"Unlock your business logic from a proprietary platform"
3

## Slide 4
The 3-Tier Migration Playbook
 | Low Complexity | Medium Complexity | High Complexity
Forms | 3–5 forms | 10–25 forms | 25+ forms
Entities | ≤5 entities | 5–15 entities | 15+ entities
Characteristics | Simple CRUD (e.g., Team Expenses) | Offline sync, role-based access | Complex sync, external integrations, multi-tenant
Typical Effort | ~74 hours | ~380 hours | ~1,150 hours
"One methodology, three calibrated approaches"
4

## Slide 5
The Collaboration Model — Three Actors
👤 Human
• Strategic decisions
• UX design
• Architecture
• Domain expertise
• Security & compliance
👤+💻 Human + Code Assist
• Complex logic porting
• Edge cases
• Code review
• API contract design
• Responsive design
🤖 Devin (AI Agent)
• Scaffolding
• CRUD generation
• Test writing
• Mechanical porting
• Documentation
"Each actor plays to their strengths — no wasted effort"
5

## Slide 6
SDLC Phase Overview
AI accelerates every phase, not just implementation
Discovery
Architecture
Implementation
Testing
Deployment
🤖 Devin AI involvement spans ALL phases
Discovery: Auto-inventory Kony forms, modules, data models
Architecture: Generate DB schema, scaffolding, CI/CD pipeline
Implementation: CRUD endpoints, UI scaffolding, mechanical porting
Testing: Unit tests, integration tests, E2E test generation
Deployment: Docker setup, documentation, README generation
6

## Slide 7
Phase 1 — Discovery & Requirements
Acceleration Highlight
Key stat: Devin autonomously inventories 100% of Kony forms, modules, and data models
Devin (AI Agent):
URS document auto-generated from codebase analysis
Traceability matrix created automatically
Form inventory with widget counts, data bindings, service calls
Human Focus:
Stakeholder alignment and business rule validation
Prioritization of migration scope
Sign-off on requirements completeness
"75% of discovery work automated for low complexity apps"
7

## Slide 8
Phase 2 — Architecture & Design
Task | Lead Actor | Details
DB schema from MF_Config | Devin | Auto-generate Prisma/SQL schema from Kony object services
Project scaffolding | Devin | React + Node.js boilerplate, folder structure, configs
CI/CD pipeline | Devin | GitHub Actions / Docker build pipeline setup
Tech stack decisions | Human | Framework choices, auth strategy, hosting
UX design | Human | Wireframes, user flows, interaction patterns
API contract design | Human + Code Assist | RESTful endpoint specs, request/response schemas
"Humans make the strategic calls; AI handles the structural work"
8

## Slide 9
Phase 3 — Implementation (Backend)
Task | Lead Actor | Autonomy (Low Complexity)
CRUD endpoints | Devin | 70% autonomous
Aggregation queries | Devin | 65% autonomous
Kony SDK → REST porting | Devin | 70% autonomous (mechanical)
Complex transactions | Human + Code Assist | Guided by human
Auth / RBAC | Human + Code Assist | Security-critical
Business rule validation | Human + Code Assist | Domain expertise needed
"60-70% of backend code generated autonomously for low/medium apps"
9

## Slide 10
Phase 3 — Implementation (Frontend — Granular)
Sub-Category | Lead Actor
Layout, routing, scaffolding | Devin
Simple forms, data tables, API hooks | Devin
Design system (Tailwind/shadcn) | Devin
Complex forms, conditional logic | Human + Code Assist
Responsive design, accessibility | Human + Code Assist
UX polish, animations | Human
"AI builds the 80% foundation; humans craft the 20% that delights users"
10

## Slide 11
Phase 3 — Kony-Specific Migration Tasks
Kony Pattern | React Equivalent | Lead Actor
kony.sdk.KNYObjSvc | Prisma / REST API | Devin
Callback chains | async/await | Devin
Client-side JOINs | SQL JOINs (Prisma) | Devin
Form widget refs | React state / hooks | Human + Code Assist
KonySyncLib (offline) | Modern offline-first libs | Human
"The most tedious migration work is exactly where AI shines brightest"
11

## Slide 12
Phase 4 — Testing (Comprehensive Coverage)
🤖 Devin Generates:
Unit tests (happy path)
Integration tests (CRUD flows)
E2E user journey tests
Video capture of test runs
Key stat: 65% of test code auto-generated for low complexity
👤+💻 Human + Code Assist:
Edge case tests
Error scenario coverage
👤 Human Leads:
Security testing
Performance testing
Accessibility audits
"Ship with confidence — every business logic path tested"
12

## Slide 13
Phase 5 — Deployment & Handover
Task | Lead Actor | Details
Docker setup | Devin | Containerized app with docker-compose
CI/CD pipeline | Devin | Build, test, deploy automation
Documentation & README | Devin | Auto-generated API docs, setup guides
Production config | Human | Environment vars, secrets, scaling
Data migration strategy | Human | Cutover plan, data validation
Monitoring & alerting | Human | Observability, error tracking
Team training | Human | Knowledge transfer sessions
"From code to production with automated DevOps"
13

## Slide 14
Productivity & ROI Summary
Metric | Low Complexity | Medium Complexity | High Complexity
Total Effort | ~74 hours | ~380 hours | ~1,150 hours
Devin Autonomous Share | 65% | 40% | 30%
Human + Code Assist | 20% | 35% | 35%
Human Only | 15% | 25% | 35%
Est. Time Saved vs Manual | ~65% | ~45% | ~35%
Human
Human + CA
Devin
"AI doesn't replace the team — it multiplies their output"
14

## Slide 15
Without Devin vs. With Devin
Productivity Comparison
Without Devin (Manual Only)
Low Complexity: ~210 hours (2.8x more)
Medium Complexity: ~690 hours (1.8x more)
High Complexity: ~1,770 hours (1.5x more)
Discovery: Manual form-by-form inventory
CRUD Endpoints: 100% hand-coded
Test Coverage: Manual test writing only
Schema Migration: Manual DDL creation
Documentation: Manually authored
With Devin (AI-Augmented)
Low Complexity: ~74 hours (65% savings)
Medium Complexity: ~380 hours (45% savings)
High Complexity: ~1,150 hours (35% savings)
Discovery: 100% auto-inventory by Devin
CRUD Endpoints: 70% auto-generated
Test Coverage: 65% test code auto-generated
Schema Migration: Auto-generated from MF_Config
Documentation: Auto-generated docs & README
"Devin turns weeks of manual effort into days of guided collaboration"
15

## Slide 16
The Migration Advantage
1
Zero business logic loss — every Kony function mapped, ported, and tested
2
Right actor for every task — humans focus on high-value decisions, AI handles the rest
3
Scalable playbook — same methodology works from 5-form apps to enterprise platforms
Start with a low-complexity pilot to prove the approach, then scale
16